WorkStationX

Windows Productivity Suite

Product & Project Plan  —  Version 1.0

| Prepared by | Muhit (Product Owner) |
| --- | --- |
| Language | C# / .NET (WPF) |
| Platform | Windows 10 / 11 |
| Document Date | June 2026 |
| Status | Draft — Pending Review |

# 1. Project Overview

WorkStationX is a Windows desktop productivity application built with C# and .NET (WPF). It is designed for developers and designers who need a smarter, faster way to manage their digital workspace — without switching between multiple tools.

The software consolidates three core needs into one clean interface:

- Workspace management — launch all your tools and websites in one click

- Task management with flexible time tracking

- Essential designer/developer tools — screen ruler, color picker, screenshot, window pinner, and reminders

## 1.1 Problem Statement

Developers and designers in Dhaka spend significant time every day:

- Manually opening the same apps and browser tabs repeatedly

- Losing track of how much time is spent per task

- Switching between multiple separate utility tools (color pickers, rulers, screenshot apps)

- Missing reminders or losing context mid-work

WorkStationX solves all of these in a single, always-available desktop application.

## 1.2 Target User

- Primary: Freelance developers and designers (like the product owner)

- Secondary: CSE students managing project work and deadlines

- Geography: Bangladesh (Dhaka) — Windows-first market

## 1.3 Product Goals

- Reduce daily workspace setup time to under 5 seconds

- Give users accurate visibility of time spent per task

- Replace 3-4 separate utility apps with one integrated tool

- Build a portfolio-grade, production-quality C#/.NET desktop application

# 2. Feature Specification

## 2.1 Feature 1 — Workspace Launcher

A workspace is a named collection of applications and websites that all open together with a single click. Users can create multiple workspaces for different contexts (Design, Research, Development, etc.).

Core Behaviour

- User creates a workspace and gives it a name

- User adds apps (by browsing to the .exe) and/or websites (by entering URL) to the workspace

- Each website is linked to a specific Chrome profile (mapped once during setup)

- Clicking 'Launch' opens all apps and websites in sequence

- One app or website can belong to multiple workspaces

Chrome Profile Mapping

- User sets up profile mapping once: Profile 1 = Work Account, Profile 2 = Personal, etc.

- Chrome is launched with --profile-directory flag to target the correct profile

- Mapping is stored locally in app settings

UI Elements

- Sidebar or top panel showing all workspace tiles

- Each workspace tile shows its name and icon

- Edit mode to add/remove apps and sites from a workspace

- Drag to reorder items within a workspace

## 2.2 Feature 2 — Task Manager & Activity Timer

A persistent task list with flexible time tracking. Tasks do not reset daily — they stay until the user deletes them. Designed to be simple and distraction-free.

Task Behaviour

- User adds a task with a name and an estimated duration

- Tasks persist indefinitely until manually deleted

- Only one task can be active (timer running) at a time

- User can extend the timer if the task is not done when time runs out

Timer Logic

- Each task has its own countdown timer based on set duration

- If a task finishes early, the remaining time is added to a 'Time Bank'

- The Time Bank panel on the side shows total accumulated saved time for the day

- When a new task is started, the Time Bank continues to show the running total

- Timer can be paused and resumed

- Timer can be extended in increments (e.g. +30 min, +1 hour)

UI Elements

- Task list panel — flat list, no categories

- Active task highlighted with running countdown

- Side panel — Time Bank showing total time saved/used today

- Simple add/delete task controls

## 2.3 Feature 3 — Productivity Tools

Window Pinner

- User selects any open window from a dropdown or picker

- That window is forced always-on-top of all other windows

- User can unpin at any time

- Multiple windows can be pinned simultaneously

Reminder

- User sets a reminder with a message and a schedule

- Schedule options: every X hours / every day at a time / every week on a day + time

- Reminder fires as a popup notification with a soft sound

- Reminders are fully editable and deletable

- Multiple reminders can be active at once

Screen Ruler

- Overlay tool that appears on top of the screen

- User can drag and resize to measure pixel distances between elements

- Shows width and height measurements in real time

- Supports horizontal and vertical orientation

Color Picker

- User activates color picker mode

- Cursor becomes a magnifier — click anywhere on screen to pick color

- Returns HEX and RGB values

- Copies HEX code to clipboard automatically

- History of last 10 picked colors shown in the tool panel

Screenshot Tool

- Three capture modes: Region (drag to select), Window (click a window), Fullscreen

- After capture, basic annotation tools appear: pen, rectangle, arrow, text label

- User can save to file or copy to clipboard

- Quick shortcut key to activate (user-configurable)

# 3. Feature Priority & Complexity Matrix

| Feature | Sub-Feature | Priority | Complexity |
| --- | --- | --- | --- |
| Workspace Launcher | Create / edit workspaces | High | Medium |
| Workspace Launcher | Launch all apps & sites | High | Medium |
| Workspace Launcher | Chrome profile targeting | High | Medium |
| Workspace Launcher | Multi-workspace support | High | Low |
| Task Manager | Add / delete tasks | High | Low |
| Task Manager | Countdown timer | High | Medium |
| Task Manager | Extend timer | High | Low |
| Task Manager | Time Bank panel | Medium | Medium |
| Task Manager | Pause / resume timer | Medium | Low |
| Tools | Window Pinner | High | Low |
| Tools | Reminder with schedule | High | Medium |
| Tools | Screen Ruler | Medium | Medium |
| Tools | Color Picker | Medium | Medium |
| Tools | Screenshot + annotation | Medium | High |

# 4. Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Language | C# (.NET 8) | Primary development language — strong Windows OS integration, widely used in BD IT companies |
| UI Framework | WPF (Windows Presentation Foundation) | Native Windows UI — smooth animations, rich controls, XAML-based design |
| IDE | Visual Studio 2022 (Community) | Free, full-featured IDE for C#/.NET — best tooling for WPF |
| Data Storage | SQLite (via Entity Framework Core) | Local database for tasks, workspaces, reminders — lightweight, no server needed |
| Settings | JSON / App Settings | Chrome profile mappings, user preferences stored in local JSON files |
| Screen Capture | Windows Graphics Capture API | Modern Windows API for screenshot functionality |
| Color Picking | P/Invoke (Windows API) | Low-level pixel color access via native Windows calls |
| Always-on-Top | SetWindowPos (Win32 API) | Windows API call to pin windows on top |
| Browser Launch | Process.Start() with args | Launch Chrome with --profile-directory flag for profile targeting |
| Notifications | Windows Toast Notifications | Native Windows popup notifications for reminders |
| Audio | SoundPlayer (.NET) | Play soft notification sounds for reminders |
| Version Control | Git + GitHub | Source control and backup |
| Packaging | MSIX or Inno Setup | Package app as an installer for distribution |

# 5. Application Architecture

## 5.1 Architecture Pattern

WorkStationX will follow the MVVM (Model-View-ViewModel) pattern — the standard architecture for WPF applications in professional C# development.

- Model — data classes (Task, Workspace, Reminder, ChromeProfile)

- View — XAML UI files for each screen/panel

- ViewModel — business logic layer connecting UI to data

- Services — separate classes for OS-level operations (screenshot, color pick, window pin)

## 5.2 Project Structure

WorkStationX
  /Models         — Task.cs, Workspace.cs, Reminder.cs, ChromeProfile.cs

/ViewModels     — WorkspaceVM.cs, TaskVM.cs, ToolsVM.cs

/Views          — MainWindow.xaml, WorkspaceView.xaml, TaskView.xaml, ToolsView.xaml

/Services       — LauncherService.cs, TimerService.cs, ScreenCaptureService.cs

/Data           — AppDbContext.cs (EF Core), Migrations/

/Assets         — Icons, sounds, fonts

/Settings       — UserSettings.json

## 5.3 Data Models

Workspace

- Id, Name, IconPath

- List<WorkspaceItem> (each item: type = App or Website, path/URL, ChromeProfileId)

Task

- Id, Title, DurationMinutes, RemainingSeconds, Status (Pending/Active/Done), CreatedDate

Reminder

- Id, Message, ScheduleType (Hourly/Daily/Weekly), IntervalHours, DayOfWeek, TimeOfDay, IsActive

ChromeProfile

- Id, FriendlyName (e.g. 'Work Google'), ProfileDirectory (e.g. 'Profile 2')

# 6. Development Phases & Timeline

Total estimated timeline: 10 weeks (part-time, alongside academic work). Adjust based on team availability.

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |

## 6.1 Phase Details

Phase 1 — Foundation & Setup (Week 1)

- Create Visual Studio solution with MVVM folder structure

- Set up SQLite database with Entity Framework Core

- Build main window shell with navigation sidebar

- Set up Git repository on GitHub

- Define all data models and DB migrations

Phase 2 — Workspace Launcher (Weeks 2-3)

- UI for creating and naming workspaces

- Add/remove apps by browsing to .exe files

- Add/remove websites by URL

- Chrome profile setup wizard (one-time)

- Launch sequence — open all items in a workspace

- Support one item belonging to multiple workspaces

Phase 3 — Task Manager & Timer (Weeks 4-5)

- Task list UI with add/delete

- Set duration per task

- Countdown timer with start/pause/resume

- Extend timer dialog (+30 min, +1 hr, custom)

- Time Bank calculation and side panel display

- Persistent task storage (tasks survive app restarts)

Phase 4 — Window Pinner & Reminder (Week 6)

- Window picker UI — list all open windows

- Always-on-top toggle using Win32 SetWindowPos API

- Reminder creation UI with schedule options

- Background timer service that fires reminders on schedule

- Windows Toast notification + sound playback

Phase 5 — Screen Tools (Weeks 7-8)

- Screen Ruler — overlay window with draggable resize handles

- Color Picker — cursor capture mode, pixel sampling, HEX/RGB output, copy to clipboard, history

- Screenshot — region/window/fullscreen capture modes

- Annotation layer — pen, rectangle, arrow, text

- Save to file / copy to clipboard

Phase 6 — Polish & Integration (Week 9)

- Consistent UI theme across all panels

- Settings page — Chrome paths, shortcut keys, sound toggle

- Global keyboard shortcuts (e.g. Ctrl+Shift+S for screenshot)

- Error handling and edge case testing

- App icon and branding

Phase 7 — Testing & Packaging (Week 10)

- Full feature regression testing on Windows 10 and Windows 11

- Performance testing — memory usage, startup time

- Build installer using Inno Setup or MSIX

- Write basic README and user guide

- Final release build

# 7. UI/UX Guidelines

## 7.1 Design Principles

- Dark/light mode support — let Windows system theme decide

- Clean, minimal UI — no clutter, tools visible when needed only

- Sidebar navigation between Workspace, Tasks, and Tools sections

- Keyboard-first — all major actions should have a shortcut

- Status always visible — current active task and timer always shown

## 7.2 Layout

- Left sidebar: navigation icons for each section

- Main area: context-dependent content (workspaces, task list, tools)

- Persistent bottom or right strip: active task name + countdown timer + Time Bank

- Tools accessible via toolbar or floating mini-panel

## 7.3 Color Palette (Suggested)

- Background: #1E1E2E (dark) or #F8F9FA (light)

- Accent: #4A90D9 (blue) — action buttons, active states

- Success: #4CAF50 — timer running

- Warning: #FF9800 — timer about to expire

- Text: #FFFFFF (dark mode) / #1A1A1A (light mode)

# 8. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Chrome update breaks profile launch | Medium | Use --profile-directory flag (stable Chrome arg) and test on updates |
| Screenshot API not working on all Windows versions | Low | Fallback to PrintScreen + BitBlt (older Win32 method) |
| Timer accuracy drift over long sessions | Low | Use System.Diagnostics.Stopwatch instead of DateTime subtraction |
| Academic workload delays development | High | Buffer time built into each phase; modular build allows partial releases |
| Feature scope creep | Medium | Freeze scope at v1.0. All new ideas go into a v2.0 backlog |
| App becomes memory-heavy over time | Low | Profile memory usage in Phase 7; optimize background services |

# 9. Success Metrics (v1.0)

The following metrics define a successful v1.0 release:

- All 3 workspace operations work without errors on Windows 10 and 11

- Timer accuracy within 1 second over a 2-hour session

- App startup time under 3 seconds on a mid-range PC

- All 5 tools (pinner, reminder, ruler, color picker, screenshot) functioning correctly

- Memory usage stays under 150MB during normal operation

- Zero data loss — tasks and workspaces survive app restarts

- Installer builds successfully and installs on a clean Windows machine

# 10. Out of Scope (v1.0)

The following are explicitly excluded from v1.0 and may be considered for v2.0:

- Browser automation / scheduled posting (separate software project)

- Cloud sync of tasks and workspaces

- Mobile companion app

- Multi-user / team features

- Firefox or Edge profile support (Chrome only in v1.0)

- AI integration or smart suggestions

- Bangla language UI

# 11. Next Steps

- Review and approve this project plan

- Set up Visual Studio 2022 and create the solution

- Create GitHub repository and set up branching strategy (main, dev, feature/*)

- Install NuGet packages: Entity Framework Core, SQLite provider, CommunityToolkit.Mvvm

- Begin Phase 1 — project structure and database setup

- Schedule weekly review to track progress against the phase plan

WorkStationX— Project Plan v1.0  |  Confidential  |  June 2026